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January 31, 2012
Amanda Hanson, Technical Director
Nunavut Impact Review Board

PO Box 1360

Cambridge Bay, NU   X0B 0C0

Resumption of operations at Hackett River Camp (Hackett River Project)


NWB License 2BE-HAK0915


INAC License N2010C0015


KIA License KTL304C010

And

Resumption of exploration at Wishbone Project


KIA License KTL309C002

And


Winter Road Connection between Camps


INAC Licenses N2004F0006, 2010F0017, 2009F0015 


KIA Licenses KTL304F049, KTL309F012

Dear Amanda,

This letter will serve to advise you that Xstrata Zinc Canada (Xstrata) will be resuming operations for the season on or about February 20, 2011 for Hackett camp (the “Hackett River project”).  

At Hackett camp, limited personnel (maximum of 10) will be on site for the first 2 weeks, with initial activity limited to camp opening tasks, such as snow clearing, warming up buildings, starting equipment, etc. It is anticipated that the drillers will be arriving on site at the end of February, with the drilling program commencing on or about March 1, 2011.  For the 2011 program, Wishbone exploration activities will be supported by the Hackett camp, and will be part of the same exploration program. 

Additional activities planned for late February and early March are the establishment of winter road connections between George and Hackett River camps, and this will be done by Sabina Gold & Silver Corp., so as to retrieve some equipment stored at Hackett River.  It is anticipated that anywhere from one to 10 hercules aircraft loads of oversized equipment, used to support the drilling campaign may come into Hackett over this winter road, potentially from an ice strip on D’Arcy Lake.

The 2012 program also includes progressive reclamation activities and on-going camp improvements to support the 2012 program that will build on our commitment to providing safe working conditions and minimizing impacts to the local environment. 

As per the terms of various licenses, best management practices and monitoring are part of Xstrata’s exploration program.  These permits are listed in the table below and posted in the camp office; copies available upon request:

	Permit No.
	Permit Name
	Expiry
	Description

	N2010C0015
	Exploration activities on Crown Land
	2012-10-31
	Exploration activities on Crown Land t Hackett Project

	KTL304C010
	
	2011-03-17
	Staking and prospecting, exploration, drilling, fuel storage, camp on Inuit Owned Lands

	076F16004
	Hackett River Camp
	2017-03-31
	exploration camp

	2BE-HAK0915
	Hackett River Camp
	2015-12-31
	Water use and waste disposal

	KTL309C002
	Wishbone exploration
	2011-03-16
	Staking/prospecting, exploration (ground/air geophysics), drilling,


We currently anticipate closing Hackett camp in mid October, and will advise you of the date as we complete our exploration program for 2012.  We are looking forward to a safe, successful season in our endeavours in the Kitikmeot Region again this year, and we look forward to continuing to work with all of you.

Should you have any questions or concerns, please do not hesitate to contact me by email at sburgess@xstratazinc.ca or by telephone at 807-251-3335, or 604-677-0669, once camp is open.

Best regards,

Scott Burgess
Site Manager, Hackett River Project
CC:
Stanley Anablak, Kitikmeot Inuit Association


Kevin Robertson, Indian and Northern Affairs Canada


Phyllis Beaulieu, Nunavut Water Board


Sylvester Wong and Peter Bengts, Workers’ Compensation Board
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