September 2, 2016

Project Proposal Application No.: 124698 Committee Bay Project, North Country Gold Corp.

NIRB File No.: 07EN021

NPC File No.: 148337

Amendment to Permit to use the Commissioners’ Land LUP-06-600-013

Non-Technical Project Proposal Summary

North Country Gold Corp. (NCGC) hereby proposes a request for amendment to 'Permit to use the Commissioners’ Land' LUP-06-600-013. The permit, authorized since September 7, 2012 and currently valid until September 7, 2017, is renewable annually and subject to environmental, spill response and reporting terms and conditions put in place by Nunavut departments of Environment (DOE), Community and Government Services (CGS), and Nunavut Impact Review Board (NIRB).

NCGC requires an area within Rankin Inlet for the temporary storage and staging of materials to support exploration activities at the company’s Committee Bay Project – located approximately 400 km north of Rankin Inlet. This area will be used to store fuel and materials arriving during the summer sealift until the following spring when an ice airstrip is constructed at the Committee Bay Project and supplies can be airlifted to site. During the spring airlift, inert waste materials including scrap metals, drained, empty crushed fuel drums and other recyclable materials may also be backhauled to the proposed storage lot for southbound sealift to appropriate recycling facilities during the summer.

NCGC currently utilizes a portion of the Hamlet of Rankin Inlet's Lot 11 at the Itivia Industrial site (please refer to attached map SK-589), for the temporary storage of drummed fuels up to 73,800 litres, and other materials such as pallets of core boxes, pallets of core box lids, emptied, crushed fuel drums, lifts of timber and the storage of 1 sea can.

This amendment requests authorization for:

- Storage of up to 820,000 litres of fuel (a maximum of 4000 drums at 45 gallons/205 litres each).

  - 1950 drums / 399,750 litres of Arctic Diesel,

  - 1950 drums / 399,750 litres of Jet A or Jet B Aviation turbine fuel,

  - 100 drums / 20,500 litres gasoline)

- Continued storage of other supplies including lumber, core boxes, core box lids

- Storage of up to 5 shipping containers

- Storage of inert waste materials including scrap metals, drained emptied, crushed drums and recyclable materials

NCGC would be responsible for any spills that may result from the storage of its fuels. A Rankin Inlet based expediter such as M&T Enterprises or Sarliaq Holdings Ltd will be contracted to load and unload fuel drums from the site and to conduct regular inspections of the fuel cache and any issues will be dealt with immediately. All drums would be sealed and NCGC will use a temporary vinyl ‘insta-berm’ as a secondary containment with berm cover placed on the lot, sufficiently sized to accommodate all of the company’s fuels, protecting the site from accidental discharge of fuel to the environment.

NCGC continues to be committed to the responsible and sustainable development of the Committee Bay Project for the benefit of Nunavut, local communities and all stakeholders.