This project will conduct measurements of the polar ionosphere. In order to do this, this project will build a 16 by 16 transmit antenna array comprised of 30 foot monopoles (Phase 3  – footprint is 120 m by 120 m). This will expand on the 8 by 8 antenna array that is already at the Eureka site (Phase 2 – footprint is 60 m by 60 m). The Phase 2 and Phase 3 locations for the arrays are shown in Figure 1 of the Setup.doc file. A prototype antenna setup is shown in Figure 2 of that file. Other than surveying the locations to set ground plates for holding the antennas, no ground preparation is required. Each antenna will be held vertically using straps connected to four 75 cm long guy anchors that are driven into the soil. The antennas will be powered by electronics that will be housed in 3 or 4 modified shipping containers. The containers will be mounted on wooden cribs with insulation to minimize effects on the permafrost and located as shown in Figure 1 of the Setup.doc file. Power will be supplied by a 750 KW generator.  Co-axial cables will be used to connect the antennas to the shipping containers. The installation phase will require up to 12 people on site for a period of 3 to 6 weeks. The operations phase, where the array will perform transmissions, will require 3 to 4 people on site for 2 week periods, up to 4 times per fiscal year.