### Project Dashboard

Lupin Mine Winter Access (148975)

Proposal Status: Conformity Determination Issued

##### Project Overview

Type of application: New

| Proponent name: | Kenny Ruptash |
| --- | --- |
| Company: | Nahanni Construction Ltd. |

Schedule:

| Start Date: | 2019-01-01 |
| --- | --- |
| End Date: | 2023-05-15 |
| Operation Type: | Seasonal |

Project Description:

Nahanni Construction Ltd. (NCL) wants to build the winter road from the diamond mines in NWT to the Lupin Mine in Nunavut in order to transport equipment and supplies to Lupin for ongoing reclamation. Currently, the winter road is only built to the diamond mines, not all the way to Lupin; NCL wants to use the existing winter road to the diamond mines, and then build the rest of the road to Lupin themselves. NCL plans to need the road for 2-5 years. They will build it in December and January each year, and then move the required equipment and supplies between Lupin and Yellowknife from January to April. The winter road will close in April once the ice becomes unsafe. The winter road from Tibbitt, NT, to Lupin, and beyond to the Jericho Mine, has been reviewed and constructed in the past (refer to NIRB file #s 00RN085 Tibbitt to Contwoyto, 02RN037 Tibbitt to Lupin, 04RN111 Tibbitt to Jericho). It is understood that the Tibbitt to Contwoyto Winter Road Joint Venture (TCJV) currently holds a Licence of Occupation (NIRB # 02RN037) for the winter road route from the NT/NU border to Lupin. The Applicant wishes to access this winter road corridor occupied by the TCJV Licence. Conversations with the TCJV indicate that the TCJV has no immediate plans to construct and operate the winter road in Nunavut and so there are no known conflicts relted to this aspect of the proposed land use operation.

Personnel:

| Persons: | 15 |
| --- | --- |
| Days: | 315 |

##### Project Map

List of all project geometries:

| ID | Geometry | Location Name |
| --- | --- | --- |
| 4690 | polyline | New project geometry |

Planning Regions:

Qikiqtani

Affected Areas and Land Types

Inuit Owned Surface Lands

Settlement Area

##### Project Land Use and Authorizations

Project Land Use

Winter Access

Temporary Structures

Winter Access

Licensing Agencies

NIRB: Screening Decision Report

NWB: Approval to Use Water/Deposit Water Without a Licence

INAC: Class A Land Use Permit

Other Licensing Requirements
No data found.

##### Material Use

Equipment

| Type | Quantity | Size | Use |
| --- | --- | --- | --- |
| Loader | 2 | various | Snow clearing |
| Portable incinerator on sled | 1 | tbd | waste management for temporary camp |
| Ice profiler | 2 | tbd | Determine ice thickness |
| Pumps | 8 | various | winter road construction |
| Dozer | 2 | D6 | Portage construction |
| Haglund | 1 | various | Snow compaction |
| Water truck | 2 | various | Road construction |
| snow cat | 2 | various | snow clearing |
| temporary, mobile camp on sled | 1 | tbd | Emergency shelter for construction crew |
| grader | 3 | various | snow clearing |
| pickup | 8 | various | snow removal, crew, supplies and fuel (in a tidy tank) transport |
| side by side | 1 | tbd | crew transport |
| Super B | 40 | tbd | Fuel and lubricant transport |
| end dump truck | 10 | tbd | transport parts and tires |
| drill rig | 1 | tbd | transport for use at Lupin |
| B train | 2 | tbd | transport supplies |
| flat deck | 4 | tbd | transport supplies |
| snowmobile | 6 | tbd | Transport people and supplies, routing. |

Fuel Use

| Type | Container(s) | Capacity | UOM | Use |
| --- | --- | --- | --- | --- |
| Gasoline | 10 | 50 | Liters | Pump fuel |
| Diesel | 6 | 450 | Liters | Fuel for trucks and equipment-tidy tanks |
| Propane | 5 | 100 | Lbs | Fuel for emerg shelter |
| Diesel | 5 | 210 | Liters | Fuel for emergency shelter |
| Diesel | 38 | 40000 | Liters | Transport for use at Lupin |

Hazardous Material and Chemical Use

| Type | Container(s) | Capacity | UOM | Use |
| --- | --- | --- | --- | --- |
| Lubricants | 5 | 5 | Liters | vehicle operation and maintenance |
| ANFO | 10400 | 1 | Kg | Transport for use at Lupin. Bags or sticks, to be confirmed |
| Lime | 1300 | 70 | Lbs | Transport for use at Lupin |
| Lubricants | 2 | 40000 | Liters | Transport for use at Lupin |

Water Consumption

| Daily Amount (m3) | Retrieval Method | Retrieval Location |
| --- | --- | --- |
| 49 | pump fitted with a screened intake | Adjacent lakes |

##### Waste and Impacts

Environmental Impacts

Refer to attached document.

Waste Management

| Waste Type | Quantity Generated | Treatement Method | Disposal Method |
| --- | --- | --- | --- |
| Non-Combustible wastes | Minimal | Recycle | backhaul to off site waste receiver |
| Hazardous waste | unkown | Recycle, disposal | backhaul to suitable facility off site |
| Hazardous waste | unkown | Recycle, disposal | backhaul to suitable facility off site |
| Greywater | minimal | Dispose of in Lupin existing wastewater treatment plant | backhaul to Lupin |
| Combustible wastes | minimal | dispose of in Lupin incerator | backhaul |
| Sewage (human waste) | minimal | dispose of in Lupin existing waste water treatment plant | backhaul |