### Project Dashboard

Mulroak Island ATON Tower Decomission (149120)

Proposal Status: Conformity Determination Issued

##### Project Overview

Type of application: New

| Proponent name: | Dino Evangelista |
| --- | --- |
| Company: | Canadian Coast Guard (DFO) |

Schedule:

| Start Date: | 2019-08-01 |
| --- | --- |
| End Date: | 2019-09-30 |
| Operation Type: | Seasonal |

Project Description:

The Canadian Coast Guard Ship (CCGS) 'Sir Wilfrid Laurier' and its crew plans to decommission a redundant CCG Aid to Navigation (ATON) land mark tower during its regular summer arctic work program, The tower is a 30' ( 9.2m) tall tripod aluminum tower which is located on Mulroak Island in the Queen Maud Gulf (67° 57' 13.2 N 102° 40' 52.9 W). Mulroak Islands are in the Kitikmeot region of Nunavut. The tower is further identified as list of light number LL4530. The aid was established sometime between 1961 and 1967. The main reason for establishing the aid was probably to help guide mariners to and from the Hudson’s Bay Company post that was established in 1958 on Perry Island. The post was closed around 1968 which had essentially rendered the aid redundant. The site location of the tower is located in a known and protected migratory bird sanctuary - Akiah (Queen Maud Gulf) Migratory Bird Sanctuary. For this reason, the area if very difficult to get access to which also adds to the redundancy of the aid. The CCGS Laurier will be used to transit to the area but will remain outside the boundary of the bird sanctuary, approximately 10nm (nautical miles) from Mulroak Island; the vessel will serve as a platform for workers and for the Canadian Coast Guard (CCG) helicopter (Bell 429) which will deploy personnel, tools and material between the vessel and the island. The Laurier will position itself in the approximate position 68 06 75N / 102 30W. The helicopter will transport 1 pilot and 2 ground workers to the site. Once the tower is decommissioned and disassembled, all remains of the tower will be removed from the site location via the helicopter. No garbage or waste material will be left at the site. The planned work is expected to take place some time between mid-August to September of 2019. If birds are found to be nesting on the tower, the project will be deferred to a future year and Coast Guard will request an amendment to the permit. If birds are found to be nesting on the island care will be taken to ensure they are not disturbed during the operation.

Personnel:

| Persons: | 3 |
| --- | --- |
| Days: | 2 |

##### Project Map

List of all project geometries:

| ID | Geometry | Location Name |
| --- | --- | --- |
| 5179 | point | Location of Aid to Decomission - Mulroak Island Daymark |
| 5184 | point | Position of CCGS Vessel 'Laurier' - Outside Bird Sanctuary boundary |

Planning Regions:

Qikiqtani

Affected Areas and Land Types

Settlement Area

##### Project Land Use and Authorizations

Project Land Use

Temporary Structures

Site Cleanup/Remediation

Licensing Agencies

EC: 0

Other Licensing Requirements
No data found.

##### Material Use

Equipment

| Type | Quantity | Size | Use |
| --- | --- | --- | --- |
| Helicopter (Bell 429) | 1 | 12.7m x 11m (wingspan) | A CCG Bell 429 Helicopter will be used to transport 2 crew members, tools and slinging bags to the tower site. It has been estimated that 2-3 slinging operations will be needed to remove all materials from the site location - approximately 6 trips total to and from the tower location from the CCGS Laurier. The Helicopter will remain at the site while the work is being performed. |
| Battery Power Saws | 2 | 0.5 m x 0.5 m | To cut and dissemble tower components. |
| Various Hand Tools | 5-10 | Nil | To aid in the dissembling of the tower and components. |
| Remington 700 Shotgun | 1 | 0.75m | Shotgun and slug shells used for Bear watch and worker safety. |

Fuel Use

| Type | Container(s) | Capacity | UOM | Use |
| --- | --- | --- | --- | --- |
| Aviation fuel | 1 | 500 | Liters | Aviation fuel used in internal Helicopter fuel tank for flight travel and Helicopter operations. |

Hazardous Material and Chemical Use

| Type | Container(s) | Capacity | UOM | Use |
| --- | --- | --- | --- | --- |
| No records found. |  |  |  |  |

Water Consumption

| Daily Amount (m3) | Retrieval Method | Retrieval Location |
| --- | --- | --- |
| 0 |  |  |

##### Waste and Impacts

Environmental Impacts

Environmental impacts associated from this proposed work are expected to be negligible. All waste tower components will be slung out using the helicopter using industry standard slinging nets. The site after dismantling of the tower will be cleaned thoroughly, removing all debris to restore the site back to its natural habitat as possible. If birds are found to be nesting on the island, care will be taken to ensure they are not disturbed during the operation. If birds are found to be nesting on the tower itself, the project will be deferred to a future year and thus, the CCG will request an amendment to all permits. Note: Add Waste Record would note accept my 'other' entry, thus listed here: Waste Type = Wood, aluminum, galvanized steel, guy cables, SS components Projected Amount = <500 lbs Method of Disposal = All tower waste material will be transported to the CCGS Laurier for salvage or recycling. Additional Treatment Procedures = Nil

Waste Management

| Waste Type | Quantity Generated | Treatement Method | Disposal Method |
| --- | --- | --- | --- |
| No data found. |  |  |  |